# Meeting Minutes

Project: SuperBuzz
Group: 404
Meeting Type: Monday Workshop (physical)
Date: 23rd March
Attendees: Joshua, Danial, Ibtissam, Abdul, Saud, Eman
Apologies: Aafrin, Zaina

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Agenda

- Physical meetings feasibility

- Theme redesign

- Conflict discussion

- Task redistribution

- Role switching discussion

- Report and issue tracking

- Improvements planning

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Discussion & Decisions

### 1. Physical Meetings Feasibility

Discussed whether regular physical meetings were viable. All members agreed that they could attend physical meetings. They would be beneficial for productivity and collaboration. Not yet decided whether to go forward with this decision.

### 2. Theme Redesign

The team reviewed the current theme and agreed that it was no longer suitable. Different theme options were explored collectively, it was agreed to reconsider the UI design.

### 3. Last-Minute Code Changes Conflict

Aafrin’s last-minute code changes were discussed, particularly involving the affected parties. The importance of communicating changes before implementation was emphasised to avoid disrupting other components.

### 4. Additional Coding Support

It was discussed that the security consultant should also assist Database Analysts with coding tasks to distribute workload, and also because it’s a module requirement.

### 5. Report and Issue Tracking

Discussed the importance of issue tracking evidence. Members were reminded to document their work and update issue tracking where applicable for sprint 2.

### 6. Role Switching Discussion

The possibility of switching roles was discussed (Lecturer agreed). Joshua was asked about his frontend coding skills to evaluate feasibility. Saud suggested switching roles; however, no final role changes were confirmed during this meeting.

### 7. Bug Fixing and Chatbox Task

The team agreed to prioritise fixing existing issues before starting work on Sprint 2. Specific Tasks yet to be assigned.

### 8. Improvements Discussion

It was noted that the list of improvements needed to be discussed with Zaina. This discussion was marked for follow-up since Zaina was absent.

### 9. Conflict Follow-up

It was also noted that the conflict with Aafrin required further discussion. This was marked as an action item for follow-up since she was also absent.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Decision on physical meetings | Project Manager | Before Monday |
| Review new theme options | All members | Before Monday |
| Assign Tasks | Project Manager | Before next session |
| Assist with coding tasks | Security Consultant | Ongoing |
| Discuss improvements list | Business Analyst & Project Manager | Next meeting |
| Resolve conflict discussion | Project Manager & Aafrin | Next meeting |

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Next Meeting

26th March 2026 (Thursday)