# Meeting Minutes

Project: SuperBuzz
Group: 404
Meeting Type: Progress & Review Meeting (online)
Date: 26th April
Attendees: Ibtissam, Joshua, Eman
Apologies: Abdul, Danial, Aafrin
Absent: Saud, Zaina

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Agenda

- Attendance concerns

- Sprint 2 video improvements

- Business plan progress and ownership

- Database progress update

- Development team update

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Discussion & Decisions

### 1. Attendance Concerns

Low attendance was discussed as a serious concern, particularly with the submission deadline approaching. The importance of consistent participation in final project stages was emphasized, as missing meetings was affecting coordination and progress visibility.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 2. Sprint 2 Video Improvements

The team discussed ways to improve the Sprint 2 video submission based on previous feedback. It was agreed that stronger planning and clearer evidence of all project components would be required.

The Project Manager asked all team members to send any feedback they had received regarding the previous video so that notes could be compiled and used to improve the final Sprint 2 presentation.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 3. Business Plan Concerns

The lack of a completed business plan was raised as a major concern. It was acknowledged that the Business Analyst was currently busy and had limited availability.

As both the Project Manager and Security Consultant (Ibtissam) have Business Analyst as secondary roles, it was agreed that they would begin working on the business plan themselves to avoid further delays.

Ibtissam was assigned to research the core components required in a professional business plan and produce a rough draft as soon as possible. This draft would then be edited and tailored to fit the SuperBuzz project.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 4. Database Progress Update

Joshua (Database Analyst) reported that the Database team had successfully connected everything to the database and continued working on:

- Finalising database diagrams

- Improving overall database integration for submission evidence

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 5. Development Team Update

No updates were available from the development team, as both members were absent from the meeting.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Send Sprint 1 video feedback to Project Manager | All members | As soon as possible |
| Research business plan requirements | Ibtissam | Priority |
| Produce business plan draft | Ibtissam | As soon as possible |
| Edit business plan for SuperBuzz | Project Manager / Business Analyst | After draft completion |
| Complete database diagrams | Database Team | Before submission |
| Attend next meeting and provide updates | Development Team | Next meeting |

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Next Meeting

28th April 2026 (Tuesday)