# Meeting Minutes

Project: SuperBuzz
Group: 404
Meeting Type: Progress Review (online)
Date: 28th May
Attendees: Zaina, Aafrin, Saud, Ibtissam, Danial, Joshua, Abdul, Eman

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Agenda

- Application testing and issue identification

- Task assignments for fixes

- GitHub issue tracking reminder

- AI integration discussion

- Business plan progress update

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Discussion & Decisions

### 1. Application Testing and Identified Issues

The team reviewed the current version of the application, and several issues were identified:

- The profile page theme was different from the rest of the application, creating inconsistency in the user interface

- The home button on the profile page was not functioning

- Profile information was not updating correctly

- The check-in pop-up remained visible even after a successful check-in

- The “Attend Event” form did not include a consent checkbox, preventing form submission

- Due to the form submission issue, it could not be confirmed whether event attendance was being stored in the database

These issues were noted as priorities for correction.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 2. Task Assignments

Saud was assigned to fix the profile page theme so that it matched the rest of the application design.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 3. GitHub Issue Tracking Reminder

The Project Manager reminded all team members to raise issues on GitHub rather than relying only on WhatsApp communication. This was emphasised to improve evidence of collaboration, task tracking, and workflow management.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 4. AI Integration Research

Saud was asked to research possible AI integration for the chatbox feature and explore whether this could improve functionality or user experience, especially gemini.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 5. Business Plan Update

The Project Manager requested an update from the Business Analyst regarding the business plan. She explained that she had another submission due in two days and currently had limited time available. This was acknowledged, and the business plan remained pending. Ibtissam was assigned to make a rough draft before the next meeting to aid the Business Analyst.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Fix profile page theme consistency | Saud (Dev Team) | Next Meeting |
| Fix home button on profile page | Saud (Dev Team) | Priority |
| Fix check-in pop-up issue | Database Analysts | Next Meeting |
| Add consent checkbox to event form | Development Team | Priority |
| Test database recording for event attendance | Project Manager | After form fix |
| Raise issues on GitHub regularly | All members | Ongoing |
| Research AI chatbox integration | Saud (Dev Team) | Next meeting |
| Continue business plan work when available | Zaina | Ongoing |
| Create a rough draft for the business plan | Ibtissam (Security Team) | Next Meeting |

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Next Meeting

1st May 2026 (Friday)