# Meeting Minutes

Project: SuperBuzz
Group: 404
Meeting Type: Online Meeting [Getting Started with Sprint 2]
Date: 30th March 
Attendees: Aafrin, Saud, Danial, Joshua, Zaina, Ibtissam, Abdul, Eman

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Agenda

- Pending Sprint 1 features

- Bug fixes and improvements

- New feature planning

- Deadline setting

- Next meeting scheduling

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Discussion & Decisions

### 1. Pending Sprint 1 Features

The team reviewed features that were not fully functional and required completion:

- “Create Event” button was not storing events in the database

- Logout functionality was not working

- Improvements required in chatbox responses

Tasks were assigned accordingly to ensure completion.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 2. Bug Fixes and Task Assignments

Specific issues were identified and assigned:

- Exit button on the map assigned to the software development team

- Walsall library timings to be implemented by the software development team

- Chatbox response improvements assigned to the database analyst

- Logout issue assigned to the database analyst

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 3. New Feature Planning

The team discussed potential new features with input from the business analyst and other members. Based on feasibility and project goals, the Project Manager approved the following features:

- Fully functional map

- Search bar

- Admin functionality (if time allows)

- Progress bar

- Rewards system

- Notifications for bus timings

- Notifications for rewards

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 4. Deadline Setting

The team agreed on 13th April as the deadline for implementing the approved features. This deadline was set to ensure timely completion and allow buffer time for testing and final adjustments.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Save Events in the database | Backend Team | 13th April |
| Implement logout functionality | Backend Team | 13th April |
| Improve chatbox responses | Backend Team | 13th April |
| Add exit button to map | Development Team | 13th April |
| Add Walsall library timings | Development Team | 13th April |
| Implement approved features | Development and Backend Teams | 13th April |

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Next Meeting

1st April 2026 (Wednesday)