# Meeting Minutes

Project: SuperBuzz
Group: 404
Meeting Type: Progress & Preparation Meeting
Date: 3rd May 2026
Attendees: Saud, Aafrin, Joshua, Danial, Zaina
Apologies: Abdul, Ibtissam

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Agenda

- Application progress and issues

- Business plan template discussion

- Task completion updates

- Video planning and deadlines

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Discussion & Decisions

### 1. Application Progress & Issues

Saud updated the team that the sidebar has now been made visible by default, improving the overall layout of the application. However, it was noted that as a result, the library timings and gym timings were not functioning correctly, and these issues require further fixes.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 2. Business Plan Template

The team reviewed the current business plan template, which had a purple theme. It was discussed whether the template should match the application’s design. The team agreed that it would be better for the business plan to have a theme consistent with the application.

The Project Manager contacted Ibtissam and requested that she find alternative templates and share them with the group so that the team can select a more suitable option.

The Business Analyst was advised to prioritise the business plan, as it is required for the upcoming video presentation.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 3. Development & Database Update

Danial reported that he will complete the remaining database-related work soon and that the application is close to completion.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 4. Video Planning & Deadlines

The team was informed about the upcoming meeting on 5th May, which will focus on planning the video, including structure and individual contributions.

All team members were instructed to complete their assigned tasks before this meeting to ensure readiness.

It was also highlighted that Saud will be travelling soon, making it essential to complete the video recording by 6th or 7th May. This deadline was emphasised as critical.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Fix library and gym timings | Development Team | As soon as possible |
| Find alternative business plan templates | Ibtissam | Tonight |
| Select suitable business plan template | Team | Tonight |
| Prioritise and continue business plan work | Zaina | Priority |
| Complete remaining database work | Database Team | Before video recording |
| Complete all assigned tasks | All members | Before 5th May |
| Attend video planning meeting | All members | 5th May |
| Video recording | All members | 6–7 May |

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Next Meeting

5th May 2026 (Tuesday)

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -