# Meeting Minutes

Project: SuperBuzz
Group: 404
Meeting Type: Weekly Progress Meeting (online)
Date: 26th March 2026 (Thursday)
Attendees: Joshua, Danial, Zaina, Aafrin, Abdul, Ibtissam, Eman
Apologies: Saud

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Agenda

- Role switch discussion

- UI theme change discussion

- Bug fixes and improvements

- Task assignments

- Sprint timeline

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Discussion & Decisions

### 1. Role Switch Discussion

The possibility of switching roles within the team was discussed. Joshua and Danial expressed that they preferred to continue in their current roles. Based on this feedback, it was agreed that no role changes would be made.

### 2. Improvements List

Zaina was assigned the task of creating a list of improvements and new features for the application. This list will be used to guide further development and must be ready by the next meeting.

### 3. Theme Selection

Danial shared a link to a website in the group chat with theme options. Team members were asked to review the themes and send their preferred choices to Zaina. A poll will then be created to finalise the theme based on the majority selection.

### 4. Chat box and logout Fix

Danial was assigned to fix the chat box functionality and ensure it operates correctly (giving appropriate responses, including basic information, where to find more information and ask user if there’s anything else). The logout button was also not working.

### 5. Bug Fixes

Aafrin was asked to resolve previously identified issues before Monday to ensure stability before further development. For example: adding an exit button in the map section, restoring the old chat box code, stretching the events so they fit into bigger screens, new events created being saved in the database, etc.

### 6. Sprint Timeline

The team agreed to aim to complete the majority of work before 20th April, considering that other assignments are due in May. This timeline was set to reduce workload conflicts and allow time for testing.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Improvements list | Business Analyst | Next meeting |
| Share theme preferences | All members | Before poll |
| Create theme poll | Business Analyst | After receiving preferences |
| Fix chat box | Database Analysts | Before Monday |
| Fix previous issues | Development Team | Before Monday |

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Next Meeting

30th March 2026 (Monday)