# Meeting Minutes

Project: SuperBuzz
Group: 404
Meeting Type: (online) Progress Review & Planning Meeting
Date: 1st May 
Attendees: Ibtissam, Aafrin, Joshua, Zaina, Eman
Apologies: Danial, Saud, Abdul

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Agenda

- Business plan progress

- Frontend progress update

- Remaining UI improvements

- Database progress update

- MVP video scheduling

- Planning next coordination meeting

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Discussion & Decisions

### 1. Business Plan Progress

Ibtissam prepared a rough draft of the business plan and shared it with the group, requesting feedback on any additional content that should be included. As her secondary role is Business Analyst, she temporarily supported this task while the Business Analyst was unavailable.

Later in the meeting, Zaina joined and confirmed that she was now available to continue work on the business plan. It was agreed that she would take over responsibility for finalising the document, using Ibtissam’s draft as the starting point.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 2. Frontend Progress Update

The software development work was reviewed; several improvements had been completed:

- Home button on the profile page is now functional

- Reward bar progress is now being recorded

- Check-in feature is working

- Exit buttons are functioning smoothly

- Overall application flow has improved significantly

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 3. Remaining UI Improvements

Some issues and enhancement opportunities were identified:

- The check-in pop-up does not disappear after a successful check-in

- The sidebar should be visible by default, as the homepage currently appears too empty

- The homepage requires additional text/content

- A footer should be added with useful links, contact information, FAQs, or similar content

These items were noted for improvement before the next meeting.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 4. Database Progress Update

The database analyst reported strong progress and stated that all the application data is now being stored successfully in the database.

However, database design diagrams still need to be completed for submission evidence. Database Analysts still need to complete CAPTCHA implementation and finalize parts of the check-in feature.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

5. MVP Video Scheduling

The team discussed possible dates for recording the project video.

- Aafrin suggested 5th of May

- This was considered too close to another deadline (4th May)

- The Project Manager proposed 7th May instead, allowing two additional days for final improvements and testing

The later date was considered more practical but has not been confirmed yet.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 6. Video Planning Meeting

It was agreed that a separate meeting would be required to discuss how the video should be structured and recorded this time, ensuring that all marking criteria are clearly addressed.

The Project Manager proposed holding this ‘planning meeting’ on 5th May and reminded all team members to send the feedback they received for the sprint 1 video to the project manager so that notes could be prepared to improve the Sprint 2 video.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Finalise business plan | Business Analyst | As soon as possible |
| Review business plan content | Team Members | Ongoing |
| Fix check-in pop-up issue | Database Analysts | Before final submission |
| Make sidebar visibility default | Development Team | Next Meeting |
| Improve homepage content/footer | Development Team | Before final submission |
| CAPTCHA implementation | Danial (Database Team) | Next Meeting |
| Create database design diagrams | Database Analysts | Before submission |
| Confirm final video date | Project Manager | Next meeting |
| Attend video planning meeting | All members | 5th May |

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Next Meeting

3rd May 2026 (Sunday)