# Meeting Minutes

Project: SuperBuzz
Group: 404
Meeting Type: Monday Workshop (Physical) [Feedback Review]
Date: 13th April
Attendees: Joshua, Saud, Abdul, Ibtissam, Eman
Apologies: Aafrin, Zaina, Danial

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Agenda

- Feedback on Sprint 1 video

- Identification of submission issues

- Improvements for Sprint 2

- Theme and UI concerns

- Repository access

- Scheduling next meeting

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Discussion & Decisions

### 1. Feedback on Sprint 1 Video

Feedback was provided by Shareen. The team received a score of 50%, and several key issues were identified:

- The database was not sufficiently demonstrated in the video

- No clear evidence of database presence in GitHub or report screenshots

- Issue tracking was missing, with only one issue raised on GitHub

- The business plan was not presented or discussed in the video

- No files were uploaded to GitHub

- Database design diagrams were missing

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 2. Database Improvements (Sprint 2)

The issues related to database visibility and missing design diagrams were discussed with the database analysts. Strategies for improvement in Sprint 2 were considered, including better documentation, clearer demonstrations, and proper integration into GitHub and reports.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 3. Business Plan Discussion

The business plan needed to be reviewed and improved; however, this discussion could not take place as the business analyst (Zaina) was absent. This was marked for follow-up in the next meeting.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 4. Theme and UI Issues

Issues with the application’s theme colours were identified. This was discussed with the software developer (Aafrin). It was also considered that Joshua (whose secondary role includes software development) may assist with theme improvements if needed.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 5. Repository Access

The Project Manager was added to the GitHub repository to improve oversight, coordination, and management of project files and collaboration.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 6. Next Meeting Planning

A physical meeting was scheduled for Wednesday at 11:30 AM to continue discussions, bring everyone up to date and address pending issues.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Improve database visibility in video and report | Database Analysts | Sprint 2 video |
| Create and include database design diagrams | Database Analysts | Sprint 2 |
| Improve GitHub issue tracking | All members | Ongoing |
| Upload other relevant files to GitHub | All members | As soon as possible |
| Discuss and develop business plan | Business Analyst | Next meeting |
| Review and improve theme/UI | Aafrin / Joshua | Next meeting |
| Monitor repository activity | Project Manager | Ongoing |

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Next Meeting

Planned for 15th April 2026 (Wednesday), 11:30 AM