# Meeting Minutes

Project: SuperBuzz
Group: 404
Meeting Type: Progress Review Meeting
Date: 18th April
Attendees: Aafrin, Danial, Joshua, Ibtissam, Eman
Apologies: Zaina, Abdul
Absent: Saud

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Agenda

- Progress updates

- Repository management

- Feature development

- GitHub issue tracking

- Feedback on Sprint 1 video

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Discussion & Decisions

### 1. Progress Updates

- Aafrin reported that the map feature is nearly complete

- Danial is currently working on events and logout functionality

- Chatbox responses have been completed by Danial

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 2. Feature Development & Planning

- Database team is working on the check-in feature and exploring ways to improve it

- They are also discussing how to go forward within the team.

- Aafrin will assign additional features to Saud to ensure workload distribution

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 3. Repository Access

Aafrin provided the Project Manager with admin access to the repository to allow better oversight and management of the project.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 4. Database Clarification

It was identified that clarification is needed from Shareen regarding how database implementation should be demonstrated. This will be addressed in the upcoming Monday session.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 5. GitHub Issue Tracking

The team was reminded of the importance of raising and tracking issues on GitHub to demonstrate collaboration and proper workflow.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 6. Sprint 1 Video Feedback Discussion

The team discussed the reasons for the low score on the Sprint 1 video. It was identified that:

- Only 2 out of 4 required components were fulfilled

- The database was not shown clearly

- The business plan was not presented

- The video mainly focused on features and individual contributions

The importance of addressing these gaps in Sprint 2 was emphasised.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Complete map feature | Aafrin | Tonight |
| Continue work on events and logout | Danial | Monday |
| Improve check-in feature | Database Team | Ongoing |
| Assign tasks to Saud | Aafrin | As soon as possible |
| Clarify database requirements with Shareen | Project Manager and Database Team | Monday |
| Raise GitHub issues regularly | All members | Ongoing |
| Improve Sprint 2 presentation components | All members | Sprint 2 Video |

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Next Meeting

20th April 2026 Monday (Workshop)