# Meeting Minutes

Project: SuperBuzz
Group: 404
Meeting Type: Thursday (online) [Progress & Issue Review Meeting]
Date: 16th April
Attendees: Saud, Ibtissam, Danial, Aafrin, Joshua, Zaina, Eman

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Agenda

- Sprint 1 video issues

- Planning for Sprint 2

- Application errors and fixes

- Progress updates (Software Development & Database)

- Next meeting scheduling

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Discussion & Decisions

### 1. Sprint 1 Video Issues

Feedback received for Sprint 1 video:

- Database not being shown

- Missing issue tracking

- Business plan not included

- No files uploaded on GitHub

These concerns were communicated to Zaina. She was assigned to prepare a business plan for Sprint 2 and ensure that all relevant documentation is uploaded to GitHub.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 2. Plan Going Forward

The team discussed the next steps for Sprint 2. It was identified that recent code changes had introduced new issues in the application. The team was instructed to fix these issues by the end of the day.

Saud was specifically assigned to make necessary fixes for the application theme and add the Walsall library to the library timing modal.

It was decided that updates would be reviewed at night. Based on progress:

- If tasks are completed → meeting will be held the next day; otherwise on Sunday.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 3. Software Development Update

The software development team reported:

- Presence of additional errors in the application due to recent changes in code.

- Ongoing work on fixing bugs

- Continued work on theme improvements

- Progress on map integration

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

### 4. Database Update

The database analysts reported that their progress was limited due to the frontend not being fully ready. However, they are currently researching how to present the Supabase implementation in accordance with the marking scheme.

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Create Sprint 2 business plan | Business Analyst | As soon as possible |
| Upload all documentation to GitHub | All Members | As soon as possible |
| Fix application errors | Development Team | End of day |
| Add Walsall library timings | Saud | End of day |
| Provide progress update | Development Team | Night update |
| Decide next meeting timing | Project Manager | After update |
| Research Supabase presentation | Database Analysts | Ongoing |

- - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - - -

## Next Meeting

To be decided based on progress updates (next day or Sunday).